Freelance Guide – Development TODO

Revision 2 – 24.09.2026 – includes the decisions made after the feasibility review

Product Vision	2

Decisions	2

Build Order	2

Phase 1 – Project Setup	4

Phase 2 – Content Architecture	4

Content models (repository)	4

Phase 3 – Authentication & Persistence	5

Authentication (Supabase Auth)	5

Database tables	6

Phase 4 – Product Structure & Legal Pages	6

Phase 5 – Onboarding	6

Questions	6

Starting point rules	7

Phase 6 – Roadmap & Task System	7

Roadmap stages	7

Tasks	8

Derived values (pure functions in lib/, no stored state)	8

Phase 7 – Dashboard	8

Phase 8 – Tools	8

Hourly Rate Calculator	8

Project Price Calculator	9

Freelancer Readiness Checklist	9

Phase 9 – Templates	9

Phase 10 – German Freelancer Basics	10

Phase 11 – Privacy & Product Metric Tracking	10

Privacy (GDPR)	10

Minimal event tracking	11

Cross-cutting Requirements	12

UX	12

Mobile	12

Testing	12

MVP Definition	12

Development Rules	13

# Product Vision

Build a web application that guides beginners into IT freelancing.

The core product should not be a static information website. It should act as an interactive guide that tells users:

- where they currently stand

- what they should do next

- which steps they have already completed

- which areas they still need to work on

- which resources and templates are relevant to them

Initial target audience: German-speaking beginners who want to start freelancing in IT and get their first client.

The MVP focuses on Germany first. The app (UI and all content) is German only.

# Decisions

The following decisions were made before development. They apply to all phases below.

| Topic | Decision |
| --- | --- |
| Tech stack | Next.js (App Router) + TypeScript (strict) Supabase: Postgres + Auth, hosted in an EU region (Frankfurt) |
| Language | German only. All texts live in the content model, not in UI components, so a later translation stays possible. |
| Content storage | Files in the repository (TypeScript/Markdown), validated with Zod at build time. Changes via commit and deploy. No admin UI. |
| Onboarding → starting point | Rules plus pre-marked stages: the goal sets the entry stage; answers pre-mark stages as “already done”. The user confirms or adjusts. Pre-marked stages count toward progress. |
| Next recommended task | The task in progress first (most recently started), otherwise the first open task of the current stage in roadmap order. |
| Hourly rate calculator | Input is the desired net income. The calculation adds adjustable assumptions for income tax, health insurance and pension, and accounts for vacation, public holidays, sick days, non-billable time and business expenses. |
| Templates | Edit in the browser and copy to the clipboard. Placeholders are pre-filled from the profile. Nothing is saved. |
| Added to the MVP | Imprint, privacy policy, account deletion (GDPR) Password reset and email verification Minimal first-party event tracking Re-run onboarding from settings |

# Build Order

The phases are numbered in the order they should be built. UX, mobile and testing are not separate phases; they apply to every phase (see “Cross-cutting Requirements”).

| Phase | Content | Previously |
| --- | --- | --- |
| 1 | Project Setup | 1 |
| 2 | Content Architecture | 10 |
| 3 | Authentication & Persistence | 11 |
| 4 | Product Structure & Legal Pages | 2 + new |
| 5 | Onboarding | 3 |
| 6 | Roadmap & Task System | 4 + 6 |
| 7 | Dashboard | 5 |
| 8 | Tools | 7 |
| 9 | Templates | 8 |
| 10 | German Freelancer Basics | 9 |
| 11 | Privacy & Product Metric Tracking | new |
| – | Cross-cutting: UX, Mobile, Testing | 12, 13, 14 |

# Phase 1 – Project Setup

- Initialize the repository

- Set up Next.js (App Router) with TypeScript in strict mode

- Create a Supabase project in an EU region (Frankfurt); set up the Supabase CLI for local development and migrations

- Set up ESLint and Prettier

- Set up environment variables; add .env.example (Supabase URL, anon key, site URL)

- Set up the Git workflow (main + feature branches, pull requests)

- Create a clean project structure. Suggested:

  - app/ – routes and pages

  - components/ – reusable UI components

  - content/ – roadmap, tasks, templates, legal articles

  - lib/ – business logic (pure functions: progress, next task, calculators, onboarding rules)

  - lib/db/ – Supabase access

  - supabase/migrations/ – database schema

- Set up the UI/component system: Tailwind CSS + shadcn/ui

- Build the base layout mobile-first (navigation, page container)

- Set up the test tooling: Vitest for logic, Playwright for end-to-end flows

- Add basic error handling (error and not-found pages, form errors)

- Add README.md (setup, scripts, how to edit content)

- Choose the hosting: Vercel with an EU function region, or an alternative hosted in the EU

Do not over-engineer the architecture.

# Phase 2 – Content Architecture

Do not hard-code educational content in UI components. Content lives as files in content/ and is validated with Zod at build time. An invalid content file must fail the build.

Important: strictly separate content (the same for all users, stored in the repo) from user state (per user, stored in the database). A task in the content model has no status.

## Content models (repository)

- RoadmapStage

  - id

  - order

  - title

  - shortExplanation

  - whyItMatters

  - tasks[]

  - resources[]

  - relatedToolIds[]

  - relatedTemplateIds[]

- Task

  - id

  - stageId

  - order

  - title

  - description

  - estimatedMinutes

  - resources[]

- Resource

  - id

  - title

  - type (article, video, tool, external link)

  - url

  - description

- Template

  - id

  - title

  - category

  - kind: example | template | legal-sample

  - body with placeholders, e.g. {{name}}, {{mainSkill}}

  - disclaimer (required when kind = legal-sample)

- LegalArticle

  - id

  - title

  - summary

  - body (Markdown)

  - sources[] (title, url)

  - lastVerified (date)

- OnboardingRules

  - goal → entry stage

  - answer → stages proposed as “already done”

The task priority from the original list is dropped: the order within a stage defines the sequence.

The stage checklist from the original Phase 4 is the list of tasks of that stage. There is only one concept.

# Phase 3 – Authentication & Persistence

## Authentication (Supabase Auth)

- Registration with email and password

- Email verification

- Login and logout

- Password reset

- Configure a custom SMTP provider for auth emails (the Supabase default mail service is rate-limited)

- Write auth emails in German

Keep authentication simple. No social login and no complex permissions.

## Database tables

- profiles: user_id, name, country, experience_level, main_skill, additional_skills[], years_experience, has_portfolio, has_freelance_experience, goal, hours_per_week, desired_start_date, onboarding_completed_at

- task_progress: user_id, task_id, status (todo | in_progress | completed), started_at, completed_at, source (user | onboarding)

- calculator_results: user_id, calculator, inputs (JSON), result, updated_at. Stores only the latest hourly rate; it is reused in the “Define your pricing” stage.

- events: see Phase 11

- Enable Row Level Security on every table: users can only read and write their own rows

- Deleting a user deletes all their data (ON DELETE CASCADE)

# Phase 4 – Product Structure & Legal Pages

Create the following main areas:

- Landing page

- Onboarding

- Dashboard

- Roadmap

- Tasks (within the roadmap and stage views)

- Tools

- Templates

- Germany basics (information section)

- Profile/settings: edit profile, re-run onboarding, change password, delete account

- Imprint (Impressum) and privacy policy (Datenschutzerklärung), linked in the footer of every page

Navigation should be simple and understandable for beginners. On mobile, use a bottom navigation with a maximum of 5 entries.

# Phase 5 – Onboarding

A multi-step flow. Do not ask unnecessary questions.

## Questions

- Personal information

  - Name

  - Country (for the MVP: note that the content targets Germany)

  - Current experience level

- IT profile

  - Main IT skill

  - Additional skills

  - Years of experience

  - Existing portfolio (yes/no)

  - Previous freelance experience (yes/no)

- Goal

  - Want to become a freelancer

  - Looking for first client

  - Already freelancing but need more clients

- Availability

  - Hours per week available

  - Desired start date

## Starting point rules

| Condition | Result |
| --- | --- |
| Goal: want to become a freelancer | Entry at stage 1, nothing pre-marked |
| Goal: looking for first client | Stages 1–3 (skills, service, target customer) proposed as done |
| Goal: already freelancing | Stages 1–7 proposed as done; entry at “Find potential clients” |
| Existing portfolio = yes | “Build your portfolio” proposed as done |
| Previous freelance experience = yes | “Set up the business basics” proposed as done |

- The final step shows a summary: “These steps are marked as already done.” The user can remove individual stages

- Confirmed stages: all their tasks are saved as completed with source = onboarding

- Entry stage = the first stage that is not completed

- Implement the rules as a pure function in lib/ with unit tests

- Re-running onboarding from settings recalculates the proposal; progress the user saved themselves (source = user) is never overwritten

# Phase 6 – Roadmap & Task System

## Roadmap stages

- Define your skills

- Choose your service

- Define your target customer

- Build your portfolio

- Define your pricing

- Prepare your freelancer profile

- Set up the business basics

- Find potential clients

- Contact potential clients

- Create an offer

- Close the first project

- Deliver the project

- Invoice the client

- Collect a testimonial

- Improve and repeat

Each stage shows: title, short explanation, why it matters, tasks (the checklist), optional resources, related tools and templates, and its completion state.

## Tasks

- Each task shows its title, description, estimated time, status and completion date

- Statuses: todo, in_progress, completed

- Actions: start (→ in_progress), complete (→ completed, sets completed_at), reopen (→ todo, clears completed_at)

- Multiple tasks may be in progress at the same time

## Derived values (pure functions in lib/, no stored state)

- A stage is completed when all its tasks are completed

- Current stage = the first stage in order that has open tasks

- Progress % = completed tasks / all tasks

- Next task = the in-progress task that was started most recently; otherwise the first todo task of the current stage

- Next recommended task = the next todo task after the current task

# Phase 7 – Dashboard

The dashboard should answer one question: “What should I do next?”

- Primary CTA with the current task, e.g. “Weiter: Definiere deinen Freelance-Service”

- Current roadmap stage

- Progress percentage

- Next recommended task

- Recently completed tasks (the last 3–5)

- Quick access to the tools and templates linked to the current stage (from the content model)

Avoid making the dashboard visually complicated. The primary CTA must always be obvious.

Special case: when all tasks are completed, show a congratulations message and point to “Improve and repeat”.

# Phase 8 – Tools

## Hourly Rate Calculator

The core is a pure function in lib/ with unit tests. Show every assumption and allow the user to change it. Put the advanced assumptions in a collapsible section (progressive disclosure).

| Input | Default (to be verified) |
| --- | --- |
| Desired net monthly income | – |
| Working hours per week | 40 |
| Of which non-billable hours per week (acquisition, admin, learning) | 10 |
| Vacation days per year | 30 |
| Public holidays per year | 10 |
| Sick days per year | 10 |
| Business expenses per month | – |
| Health and long-term care insurance per month | Estimate, adjustable |
| Retirement provision per month | Estimate, adjustable |
| Flat income tax rate | 30 %, adjustable |

Calculation (simplified model, based on a 5-day week):

- Working days = 260 − vacation − public holidays − sick days

- Billable hours per year = working days × (hours per week − non-billable hours) / 5

- Required profit before tax = (net income + insurance + retirement provision) × 12 / (1 − tax rate)

- Required revenue = required profit + business expenses × 12

- Hourly rate (net, excluding VAT) = required revenue / billable hours

- Show the result excluding VAT and add a short note on VAT

- Explain clearly that this is an estimate and not tax advice

- Validate inputs, e.g. billable hours must be greater than 0

- Save the result for logged-in users (calculator_results)

## Project Price Calculator

- Inputs: estimated project hours, hourly rate (pre-filled from the saved result), contingency percentage (default 20 %)

- Output: estimated project price = hours × rate × (1 + contingency), excluding VAT

## Freelancer Readiness Checklist

No separate state: the checklist is derived from roadmap progress. Each item is mapped to one or more stages or tasks.

| Item | Linked to |
| --- | --- |
| Clear service | Stage 2 |
| Portfolio | Stage 4 |
| Profile | Stage 6 |
| Pricing | Stage 5 |
| Legal/business basics | Stage 7 |
| Client acquisition strategy | Stage 8 |
| Contract template | Task in stage 7: “Obtain a contract template” (a reference to reliable sources; the MVP provides no contract of its own) |
| Invoice template | Task in stage 7, linked to the invoice example template |

Show the percentage completed.

# Phase 9 – Templates

Initial templates:

- Freelancer profile

- Portfolio structure

- Client outreach message

- Follow-up message

- Project proposal

- Project brief

- Invoice example

- Testimonial request

- The user edits the template in a text field, then clicks “Copy”. Nothing is saved on the server

- Placeholders such as {{name}} and {{mainSkill}} are pre-filled from the profile; missing values stay visible as placeholders

- Every template shows a clear label for its kind: example, template, or legal sample

- Legal samples (e.g. the invoice example) always show a disclaimer: not legally checked, not individual legal advice

Do not present legal templates as guaranteed legally valid documents.

# Phase 10 – German Freelancer Basics

An information section covering Germany-specific basics. Topics:

- Freiberufler vs. Gewerbe

- Anmeldung

- Finanzamt (Fragebogen zur steuerlichen Erfassung)

- Kleinunternehmerregelung

- Umsatzsteuer

- Rechnungen (including the e-invoicing obligation)

- Krankenversicherung

- Altersvorsorge

- Scheinselbstständigkeit

Important: writing and verifying this content is the main effort of this phase, more than the technical work. The rules change regularly (e.g. the Kleinunternehmer thresholds changed in 2025, and e-invoicing is being phased in from 2025 to 2028). Plan time for it and have the content reviewed by an expert (tax advisor) if possible.

- Every article contains its sources and the date of last verification (lastVerified)

- A disclaimer is shown automatically on every article: general information, not individual legal or tax advice

- The build or a test warns when lastVerified is more than 12 months old

- Wording: explain in general terms and do not advise on individual cases (Rechtsdienstleistungsgesetz)

# Phase 11 – Privacy & Product Metric Tracking

## Privacy (GDPR)

- Imprint according to § 5 DDG

- Privacy policy covering Supabase, hosting, the email provider and the event tracking

- Sign data processing agreements (DPA / AVV) with Supabase, the hosting provider and the email provider

- Only technically necessary cookies (auth session). This avoids the need for a cookie banner; review again if this changes

- Account deletion in the settings: removes the auth user and all data

## Minimal event tracking

A first-party table with no external analytics tool. Purpose: measure the primary product metric.

- Table events: user_id, name, created_at, properties (JSON)

- Events: onboarding_completed, task_started, task_completed, stage_completed, calculator_used, template_copied

- Evaluate with a simple SQL query, e.g. the share of users who complete at least one task within 7 days of onboarding

- No dashboard in the MVP

# Cross-cutting Requirements

These apply to every phase from the start, not at the end.

## UX

The product should feel simple, trustworthy, beginner-friendly, structured, actionable and not overwhelming.

Avoid excessive animations, complicated dashboards, large amounts of text and unnecessary gamification.

Use progressive disclosure: show users the information they need for the current step first.

## Mobile

- Design mobile-first; it must also work on tablet and desktop

- Touch targets at least 44 × 44 px; inputs with the correct type (number, email)

- Test every new screen at a 375 px width

## Testing

- Unit tests (Vitest), written together with the logic: onboarding rules, progress calculation, next task, task status transitions, both calculators

- End-to-end tests (Playwright) for the critical flows: registration → onboarding → dashboard → roadmap → start and complete a task → next task

- Auth flows: login, logout, password reset, account deletion

- At minimum, manually test the complete user journey on mobile and desktop before each release

# MVP Definition

The MVP is complete when a new user can:

- Register and verify their email

- Complete onboarding

- Receive a personalized starting point

- See their roadmap

- See what they should do next

- Complete tasks

- Track their progress

- Use the hourly rate calculator

- Access basic templates

- Read the basic Germany-specific freelancer information

- Reset their password and delete their account

In addition, the imprint and privacy policy are published and the core events are being tracked.

Do NOT add the following to the MVP:

- AI coach

- Marketplace

- Community

- Chat

- Job board

- Payment system

- Complex gamification

- Native mobile apps

- Advanced analytics / analytics dashboard

- Multiple languages

- An admin UI for content

- Saving edited templates

These can be considered later.

# Development Rules

- Keep the architecture simple

- Build the smallest useful version first

- Avoid premature abstraction

- Reuse components where appropriate

- Keep business logic separate from the UI (pure functions in lib/)

- Use TypeScript properly (strict, no any)

- Keep content separate from presentation; keep content separate from user state

- Make important calculations testable

- Make legal and tax content easy to update (sources, lastVerified)

- Prioritize usability over feature count

- Before implementing a new major feature, check whether it directly helps the user reach their first freelance client

The primary product metric for the MVP:

“Can a beginner understand what to do next and actually complete the next step?”